Waterfall SDLC Plan for Music Player Application	1

1. Requirements Gathering (Week 1)	1

2. System Design (Week 2)	2

3. Implementation / Programming (Weeks 3–6)	3

4. Testing (Weeks 7–8)	4

5. Deployment (End of Week 8)	4

6. Documentation	5

7. Future Upgrades and Bonus Features (Optional, Final Week)	5

# Waterfall SDLC Plan for Music Player Application

Project Duration: 2 months (March 1, 2025 – April 30, 2025)

## 1. Requirements Gathering (Week 1)

Objective: Define application goals, features, and constraints with validation specific to the music player context.

Approach:
 The project adheres to a structured Waterfall development methodology, aligned with the learning outcomes (MLOs) of the Interactive Application Development module. Particular focus was placed on SDLC relevance (MLO 1), collaborative planning and risk mitigation (MLO 2), and software documentation practices.

We used guidance from YouTube tutorials to align with real-world development techniques:

- Traversy Media's Electron Crash Course [https://www.youtube.com/watch?v=1-CvPn4AbT4]

- James Q Quick's Music Player Build [https://www.youtube.com/watch?v=2tAPxjcGLms]

Tasks Completed:

- Requirements analysis: target users desire a simple, fast, responsive music player.

- Functional requirements:

  - Audio playback (Play, Pause, Skip, Volume, Mute)

  - Folder selection with persistent storage

  - Playlist view with ID3 metadata

  - Light/dark theme toggle

- Non-functional requirements:

  - Performance: load playlists instantly (< 20ms)

  - Usability: responsive layout, accessible design

  - Platform support: Windows and Linux (via Electron)

- Risk assessment:

  - Metadata issues ➔ resolved with music-metadata npm

  - Large folders ➔ tested with 200+ files

  - Audio format issues ➔ supported formats: mp3, wav, ogg

- Team role assignments:

  - Frontend Developer (UI + theming) - Zhuma/Eldar

  - Backend Developer (audio engine + file parsing) - Zhuma Nabi

  - QA/Documentation Lead (testing and reporting) - Eldar Elkeev

Deliverables:

- Requirements specification document

- Risk assessment log

- Team responsibility matrix

## 2. System Design (Week 2)

Objective: Create architectural and UI designs to support implementation and testing.

Tasks:

- Created UML diagrams: Use-case, Sequence, Class

- Designed responsive UI wireframes

- Defined architecture modules:

  - PlayerController (audio logic)

  - PlaylistManager (file parsing + queue control)

  - ThemeManager (toggle styles)

  - Visualizer (planned future upgrade)

- Data flow planning: UI events → state changes → DOM updates

- Accessibility integrated into layouts

Deliverables(done by Eldar):

- UML diagrams (drafts)

- Wireframes & mockups

- Architecture document with flow descriptions

## 3. Implementation / Programming (Weeks 3–6)

Objective: Build the desktop application using modular, testable code and collaborative version control.

Tasks:

- Folder selection and persistent storage using Electron APIs

- Audio playback with Web Audio API (Play, Pause, Skip, Volume, Mute)

- Playlist display with ID3 tag parsing (using music-metadata)

- UI theming (CSS variables + toggle button)

- Structured GitHub branching: main, dev, feature branches

- Full async error handling (missing files, unsupported formats)

Coding Standards:

- ES6 modules

- JSDoc documentation

- Consistent naming and formatting rules

Deliverables(Done by Zhuma):

- GitHub repository with commit history

- Functional prototype (Electron app)

- Error handling notes

## 4. Testing (Weeks 7–8)

Objective: Verify correctness, usability, and stability across platforms.

Test Plan:

- Unit Tests (Jest): Playback controls, theme toggle, metadata parsing

- Manual UI Testing: Folder loading, playlist rendering, theme switching

- Cross-platform Testing: Electron app tested on Windows and Linux (using Electron Fiddle)

- Bug tracking: Systematic bug log using GitHub Issues

Deliverables(Done by Eldar):

- Test plan and cases document

- Bug report log

- Screenshots/video evidence of tests

## 5. Deployment (End of Week 8)

Objective: Package and submit the complete, secure, cross-platform application.

Tasks:

- Packaged builds using Electron Forge

- Submission ZIP prepared (excluding node_modules)

- README created

Deliverables:

- Final ZIP with code, assets, documents

- Platform-specific installers (Windows, Linux)

- README.md with usage guide

## 6. Documentation

Objective: Support clarity, usability, and reproducibility.

Tasks:

- README.md: install, run, dependencies, usage

- User Manual: screenshots, step-by-step instructions

- Technical Report: process, design, challenges, tools

- Reflection Documents (MLO 3): individual analysis of what worked, what didn’t

Deliverables(Done by Eldar):

- README.md

- user_manual.docx

- team_report.docx

- individual_reflection.docx (submitted separately)

## 7. Future Upgrades and Bonus Features (Was not done, Final Week)

Objective: Extend functionality for bonus marks and real-world enhancement.

Planned Extensions:

- Equalizer (gain nodes + UI sliders)

- Lyrics integration (fetch from lyrics API)

- Visualizer (Canvas or Three.js integration)

Deliverables:

- Extended feature demo (if implemented)

- Future improvements section in report

Team Roles and Contribution Breakdown

| Team member | Role | Contribution |
| --- | --- | --- |
| Zhuma 2023230 | Developer | Folder parsing, playback engine, metadata extraction, UI,theming, responsiveness, accessibility |
| Eldar 2023084 | QA/documentation | Testing, reporting, reflections, documentation formatting |